## Slide 1: Agile Presentation
Aydar Fayzullin

## Slide 2: Agenda
1) The various roles on a Scrum-agile Team
2) How the various phases of the SDLC work in an agile approach
3) How the process would have been different with a waterfall development approach
4) Factors to consider when choosing a waterfall approach or an agile approach

## Slide 3: Introduction
Agile is an iterative approach to project management and software development that allows teams deliver value to their customers faster and with fewer headaches.

## Slide 4: The various roles on a Scrum-agile Team

## Slide 5
Product Owner:
liaison between the client and the Development Team
outlines the specifics of the project to be carried out
responsible for creating and prioritizing User Stories to add to the Product Backlog.
Scrum Master:
responsible for assisting the Product Owner with creating and keeping up with the Product Backlog
makes sure everyone in the Scrum team is aware of the requirements and the status of the product development
expedites the Sprint Planning to inspect the user stories and decide if they are implemented in the sprints.
Development Team:
collaborates to work on the planned features and creates test cases
critical part of the Agile team
responsible for creating the product and providing the business value to customers.

## Slide 6: How the various phases of the SDLC work in an agile approach

## Slide 7
I) Project Planning Phase: determine viability and extent of the project; figure out plan, schedule and budget
II) Analysis phase: assess and record business requirements, collect system requirements, develop prototypes to learn requirements, evaluate alternatives
III) Design phase: requirements analyzed in previous phase are reproduced. Tasks performed: app architecture, databases, network, user interfaces, system interfaces, prototypes
IV) Implementation phase: information system created using various programming languages. Tasks performed: building components, code testing, training users, system documentation, installing the system in working environment
V) Support Phase: Tasks performed: system maintenance, users support

## Slide 8: How the process would have been different with a waterfall development approach

## Slide 9
The main difference between Waterfall and Agile Methodology Approaches is that Waterfall is a linear system of development that demands the team to finish each project phase before transitioning the next one while Agile advocates to work concurrently on different phases of the project. Waterfall Methodology Approach is hands-off, and its objectives and result confirmed from the onset. If our team used Waterfall approach, our Travel project development would be less flexible, and it would require completing deliverables to proceed to the next phase. Waterfall is a linear form of project management best suited for projects where the result is clearly defined from the beginning of the project.

## Slide 10: Factors to consider when choosing a waterfall or an agile approach

## Slide 11
Based on my course experience, it seems like the Agile methodology is a better choice when we are not sure about requirements, or a client wants to be directly involved in the process. Another reason I would choose Agile methodology would be when the timeline is fast, and the client wants quick release. Waterfall is a better option when there are intricate dependencies, but Agile is favorable when dependencies are smaller. Agile approach is also a better choice when development speed is more of an essence than quality.

## Slide 12
References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.

## Slide 13: Thank you
Aydar Fayzullin
aydar.fayzullin@snhu.edu